# SUPERCORE COMMERCE OS

## Phase 0 — Completion Audit v1.0

Date: 2026-09-17

Source: Phase 0 Bootstrap Master Prompt v1.0

Result: Phase 0 foundation is locally reported complete. No Vendure, ERPNext, or Frappe CRM implementation was added.

Remote CI: not independently confirmed. .github/workflows/ci.yml exists; it triggers on main while this repository’s default branch is master.

Next implementation phase is Phase 1 — Platform Core, only after that specification is approved. That condition is the approval gate, not a contradiction.

# 1. Canonical vs optional engines

Master Prompt §1:

> External systems such as Vendure, ERPNext, Frappe CRM, HMRC, payment providers, shipping providers and supplier APIs must remain replaceable integrations.

Current strategy (binding):

Supercore owns Commerce, CRM, Accounting, Tax engines.

Vendure / ERPNext / Frappe CRM are not installed in Phase 0 or Phase 1.

There is no Vendure phase and no ERPNext phase.

Optional adapters may be considered later only if there is a concrete reason.

Code check: no Vendure, ERPNext, Frappe, or Shopify packages or implementations exist in the repository.

Read-only comparison clones may exist under references/ (gitignored). They are not Phase 0 runtimes. See specs/architecture/Supercore Commerce OS — External Reference Clones v1.0.md.

# 2. Phase 0 objectives

| # | Objective | Status |
| --- | --- | --- |
| 1 | Git repository | Done (`master`, remote `SCore-ai/supercorecommerceos`) |
| 2 | Monorepo (pnpm workspaces, no Turborepo) | Done |
| 3 | TypeScript strict | Done |
| 4 | Next.js web | Done (`apps/web`) |
| 5 | API application | Done (`apps/api`, Hono) |
| 6 | Admin scaffold | Done (`apps/admin`) |
| 7 | PostgreSQL via Docker | Done (local ports 5433) |
| 8 | Redis via Docker | Done (local ports 6380) |
| 9 | Drizzle | Done |
| 10 | Migrations | Done (`system_meta`) |
| 11 | GraphQL endpoint | Done (Yoga schema + health query) |
| 12 | REST health | Done `/health` `/ready` `/live` |
| 13 | Redis connectivity tested | Done (integration + ready) |
| 14 | Worker | Done (`system.health.check`) |
| 15 | Event foundation | Done |
| 16 | Environment validation | Done |
| 17 | Logging | Done (pino, redaction) |
| 18 | Error model | Done |
| 19 | Validation (Zod) | Done |
| 20 | Vitest | Done |
| 21 | Playwright | Done |
| 22 | GitHub Actions | Workflow file present (`.github/workflows/ci.yml`). Live run on `master` not confirmed. |
| 23 | Security baseline | Done (headers, CORS, rate-limit abstraction, secrets isolation) |
| 24 | AGENTS.md | Done |
| 25 | Architecture specs | Done |
| 26 | ADRs 001–008 | Done |
| 27 | README | Done |
| 28 | Local development docs | Done |

Domain packages exist as empty boundaries. No commerce/CRM/accounting business logic.

# 3. Definition of done (executed)

Keep local and remote results separate.

Local (reported during Phase 0 implementation; not re-executed in later documentation passes):

Lint pass

Typecheck pass

Unit tests pass

Integration tests pass (Postgres, Redis, worker job)

Playwright e2e pass

Build pass

No secrets committed

No external engine as canonical owner

Remote / evidence still pending:

GitHub Actions run URL and SHA for this repository

Immutable command logs bound to a commit

Known non-blockers (allowed by the Master Prompt):

NGINX is a placeholder, not a production topology

Apps run on the host; only Postgres/Redis are containerised

`services/ai` and `services/integration` are placeholders

Auth is an interface, not a complete identity product (Phase 1)

GraphQL uses Yoga schema/execute rather than Yoga’s HTTP fetch adapter (endpoint works)

Live GitHub Actions run should be confirmed on the remote after push

# 4. Intentionally not built

Per Master Prompt §47 and the current engine strategy:

Full commerce / CRM / accounting / ERP / VAT

HMRC submission

AI agents as a product

Microservices / Kubernetes

Vendure, ERPNext, Frappe CRM, Shopify implementations

Migration tooling

# 5. Master Prompt wording vs current strategy

Keep the original Master Prompt file unchanged as the Phase 0 historical source.

Read §§37–39 in light of Product Vision v1.1:

| Master Prompt | Current binding reading |
| --- | --- |
| §13 “Do not implement complete Vendure or ERPNext integrations yet” | Do not implement them in Phase 0. Also: no dedicated later phase unless a later spec asks for an optional adapter. |
| §37 “Vendure will eventually be an adapter/reference engine” | Optional, unscheduled. Not a delivery commitment. Canonical commerce is Phase 2 Supercore Commerce Engine. |
| §38 Do not make Frappe CRM canonical | Canonical CRM is Phase 3. Frappe is optional/unscheduled. |
| §39 ERPNext may initially be a reference/temporary backend | Optional, unscheduled. Canonical accounting is Phase 5. Do not install ERPNext to fill a gap. |

ChatGPT or other agents must not restore Vendure/ERPNext as required platforms or as numbered phases.

# 6. Conclusion

Phase 0 coding matches the Bootstrap Master Prompt Definition of Done as a local report. Treat it as complete for foundation scope once a later evidence pass binds logs and remote CI to a commit. Do not treat “CI file present” as “CI passed”.

Next implementation phase is Phase 1 — Platform Core, after that spec is approved.

Vendure and ERPNext remain optional future adapters only. They are not on the delivery path.