# SUPERCORE COMMERCE OS

## Phase 3 — Supercore B2B and CRM Specification v1.0

Document type: Phase charter

Status: Draft direction

Depends on: Phase 1; catalog/order from Phase 2 where quotes convert

Date: 2026-09-17

# 1. Purpose

Phase 3 builds Supercore CRM and B2B commerce behaviour as first-party domains.

Frappe CRM is not installed and not required.

There is no Frappe implementation phase.

Supercore CRM

├── Lead

├── Account / Company

├── Contact

├── Opportunity

├── Activity / Task

├── Quote

└── Pipeline

Supercore B2B

├── Company buyer

├── Contract / agreement structure

└── Account-linked catalog access

# 2. Canonical owner

`@supercore/crm` — CRM

`@supercore/b2b` — B2B rules

CRMProvider

├── SupercoreCRMProvider          (canonical)

└── FrappeCRMProvider             (optional, unscheduled)

Do not implement Frappe unless a later spec asks for it.

A CRM Account may link to a Phase 1 Customer. The rule for when they are the same party is an addendum item — do not invent it in code.

Quotes that convert to orders use Phase 2 commerce. CRM does not become a second order engine.

# 3. In scope (after addendum)

Lead, account, contact, opportunity, activity, quote, pipeline records

Tenant-isolated CRM API and admin screens

B2B company user membership (building on Phase 1 users/organisations)

Account-linked catalog access structure (rules in addendum)

# 4. Out of scope until addendum

Pipeline stage names and probabilities

Lead scoring

Quantity-break formulas

Credit holds

Punchout / EDI

Marketing automation

HubSpot / Salesforce / Frappe as system of record

# 5. Definition of done (after addendum)

CRM records persist under tenant isolation

A B2B buyer can be permissioned as a company user

No Frappe/HubSpot/Salesforce ownership of data

# 6. Development agents and UI

Canonical: specs/architecture/Supercore Commerce OS — Development Agent Architecture v1.0.md.

## 6.1 Lovable (this phase)

CRM screens: lead, account/company, contact, opportunity, activity/task, quote, pipeline.

B2B portal: company-buyer shell, account-linked catalog layout, contract/agreement structure screens.

Shared: dashboard widgets that only display API data, tables, filters, forms, navigation, responsive layout.

Do not invent pipeline probabilities, lead scores, or quantity-break formulas.

## 6.2 Cursor

@supercore/crm and @supercore/b2b services, APIs, RBAC permissions for CRM/B2B, port UI, tests. Quote conversion calls Phase 2 order services — not a second order engine in the browser.

## 6.3 Aider

Optional small patch. No CRM product rules.

# 7. Reference lookup

Primary comparison tree: references/frappe-crm/ (framework: references/frappe/).

Use it for lead/deal/organization shape. Frappe is not the system of record. Canonical: specs/architecture/Supercore Commerce OS — External Reference Clones v1.0.md.