# SUPERCORE COMMERCE OS

## Phase 5 — Supercore Accounting Engine Specification v1.0

Document type: Phase charter

Status: Draft direction — chart of accounts and VAT codes not invented here

Depends on: Phase 1; typically Phase 2 orders and Phase 4 receipts as source documents

Date: 2026-09-17

# 1. Purpose

Phase 5 builds the canonical Supercore Accounting Engine.

Supercore Accounting Engine

│

├── Chart of Accounts

├── Journal

├── GL

├── AR

├── AP

├── Invoice

└── Payment

ERPNext is not installed and not required.

There is no ERPNext implementation phase.

# 2. Canonical owner

@supercore/accounting owns the ledger.

AccountingProvider

├── SupercoreAccountingProvider   (canonical)

└── ERPNextAccountingProvider     (optional, unscheduled)

Do not implement ERPNext in this phase.

Canonical accounting still posts to Supercore GL. An optional adapter would only translate, never own.

# 3. Hard rules already decided

From AGENTS.md and ADR-007:

No JavaScript `number` for amounts

`numeric` + `decimal.js` + explicit currency

Posted transactions are immutable

Entries must balance

Never delete financial records

Audit every financial change

# 4. Payments in this phase

Customer/supplier payment allocation is an accounting document.

Card/processor capture remains behind PaymentProvider (typically used from Phase 2).

Processor IDs are external references, never primary keys.

There is no dedicated Payments phase.

# 5. Out of scope until addendum

Concrete chart of accounts

VAT codes (Phase 6 owns tax determination; this phase stores money)

FX revaluation method

Period close procedure

Revenue recognition

# 6. Definition of done (after addendum)

Posted journals cannot be edited in place

Debits equal credits

No ERPNext runtime

Tenant isolation holds

# 7. Development agents and UI

Canonical: specs/architecture/Supercore Commerce OS — Development Agent Architecture v1.0.md.

## 7.1 Lovable (this phase)

Accounting screens: chart of accounts, journal, GL, AR, AP, invoice, payment allocation.

Shared: admin dashboard tiles (display only), tables, filters, forms, navigation, responsive layout.

Amounts on screen are strings such as "12.50 GBP". The UI must not balance journals or compute tax.

## 7.2 Cursor

@supercore/accounting double-entry services, immutability, audit, APIs, port UI, tests. Posted documents cannot be edited in the client.

## 7.3 Aider

Optional small patch. No chart-of-accounts invention.

# 8. Reference lookup

Primary comparison trees: references/erpnext/ (accounts) and references/frappe/.

Their chart of accounts is not ours. Canonical: specs/architecture/Supercore Commerce OS — External Reference Clones v1.0.md.